| Team meetings: | Attendees | Minutes |
| --- | --- | --- |
| 11/02/25 | Haris Dawood Aurangzaib Rana Saif Ul Islam Hussain Sadaqat Emmannuel Oluwasesi | In this meeting the team confirmed requirements with clients as well assigning specific roles to each individual team member assigning tasks to each member for the functional requirements document based on strengths and weaknesses |
| 17/02/25 | Haris Dawood Aurangzaib Rana Saif Ul Islam Hussain Sadaqat Emmannuel Oluwasesi Muskan Devi | During this meeting the group reviewed the functional requirements of the project and began planning and working on specific sections that were assigned previously. 1, 1.1,1.2 - assigned to Muskan devi and Emmannuel Oluwasesi 2 – functional and non- functional requirements, assigned to Saif Ul Islam and Hussain Sadaqat 3,4 and 6 (Data description and interface) assigned to Aurangzaib rana LSEPI and risk assessment – assigned to Haris Dawood |
| 18/02/25-pre lab | Haris Dawood Aurangzaib Rana Saif Ul Islam Hussain Sadaqat Emmannuel Oluwasesi Muskan Devi | In this meeting the group proceeded to carry on working on the functional requirements for the project focusing on the tasks assigned in the previous meeting. These tasks were assigned based on each individual team member's strengths. |
| 24/02/25 | Haris Dawood Aurangzaib Rana Saif Ul Islam Hussain Sadaqat Emmannuel Oluwasesi Muskan Devi | In this meeting the team finalized and overviewed the functional requirement documents having completed all sections assigned to them. From here the team followed up with emails to the client asking questions regarding the prototype, e.g., particular functionalities to be included, languages to be used etc. as well as confirming all the requirements set out by the client. |
| 26/2/25 | Haris Dawood Aurangzaib Rana Saif Ul Islam Hussain Sadaqat Emmannuel Oluwasesi Muskan Devi | Once receiving feedback (delayed feedback) from the client the team progressed with the prototype and assigned coding tasks. For the front-end side of things for the project the team and client agreed on using react to complete the website. |
| 3/3/25 | Haris Dawood Aurangzaib Rana Saif Ul Islam Hussain Sadaqat Emmannuel Oluwasesi Muskan Devi | In this group meeting the team was falling behind in regard to the prototype and had made a start on it working collaboratively together focusing on key functionalities to be ready to present to the client in week 8. |
| 17/3/25 - week 9 24/3/25- week 10 | Haris Dawood Aurangzaib Rana Saif Ul Islam Hussain Sadaqat Emmannuel Oluwasesi Muskan Devi | During this meeting, the team reviewed recent client feedback highlighting several functional improvements required for the frontend. Tasks were delegated to individual team members based on their familiarity with the codebase and strengths. - Haris was assigned to implement the global search bar feature and ensure it appears consistently on every page. Additionally, he was tasked with linking the search functionality so that when users press "Go", it redirects to the "View Jobs" page, showing filtered results matching the keyword. - Emmannuel focused on refining the login/logout logic, including fixing the logout functionality and dynamically updating the header to display "Logout" when a user is logged in. - Aurangzaib began working on backend logic to confirm a job application when "Apply Now" is clicked and ensure it stores a confirmation in the database. He was also tasked with setting up the messaging component in the activity page. - Muskan worked on improving the layout and overall CSS styling of the platform, including centering all page content and refining the layout of the sidebar for better user experience. - Hussain was assigned to implement the job filter functionality on the View Jobs page and also lead the development of the Admin Portal interface. - Saif removed the “See More” placeholder on the job listing page and took responsibility for developing backend logic to allow the admin to delete job posts. This meeting ensured all members understood their responsibilities and the importance of integrating these frontend changes swiftly before progressing to backend integration |
| 1/4/25- week 11 | Haris Dawood Aurangzaib Rana Saif Ul Islam Hussain Sadaqat Emmannuel Oluwasesi Muskan Devi | The meeting began with a status update on the tasks assigned during the previous week. The frontend improvements had mostly been completed and reviewed collaboratively by the group. Each team member showcased their work: - Haris demonstrated the search bar functionality integrated across the platform and the keyword filtering on the View Jobs page. - Muskan walked through the updated layout and responsive sidebar, showcasing centered content and improved spacing on all screens. - Emmannuel showed the new login/logout flow and confirmed that the user's session dynamically updates the navigation bar. - Hussain showcased the filter dropdown working on job listings, which allows users to narrow jobs by location and rating. - Saif demonstrated the removal of the "See More" section and tested the new admin deletion feature. - Aurangzaib successfully implemented a backend interaction that stores job applications per user when “Apply Now” is confirmed. |
| 7/4/25- week 12 | Haris Dawood Aurangzaib Rana Saif Ul Islam Hussain Sadaqat Emmannuel Oluwasesi Muskan Devi | The focus of this meeting was on backend development and continued refinement of the filtering system. The team began integrating the frontend with a PHP + MySQL backend and defined endpoints for retrieving and posting data. - Haris began setting up API routes for retrieving all job posts from the database via get-jobs.php and updated the frontend to dynamically display jobs from the backend rather than static content. - Aurangzaib worked on linking the "Apply Now" form to submit applications to the backend, saving details like applicant info, offer, and availability to a job_applications table. - Hussain extended the filter system to include real-time filtering by location using SQL queries. - Muskan helped style error messages and updated the frontend to handle empty results elegantly. - Saif created a PHP script for deleting job posts and restricted access to admin users using session authentication. - Emmannuel started backend validation on login/logout and user session persistence, ensuring secure access throughout the platform. |
| 10/4/25- week 12 | Haris Dawood Aurangzaib Rana Saif Ul Islam Hussain Sadaqat Emmannuel Oluwasesi Muskan Devi | With development nearing completion, this meeting focused on testing and quality assurance. The team worked on three critical aspects: - Haris completed the Acceptance Testing Document, thoroughly documenting test cases for all major functionalities (login, registration, job posting, filtering, reporting, etc.) and matching them to functional and non-functional requirements. - Saif handled Unit Testing, ensuring functions like posting jobs, filtering, and applying worked independently without bugs. He created mock functions and used console-based tests. - The team collectively led the Code Inspection, performing a line-by-line review of key components such as Login.jsx, JobDetails.jsx, and get-jobs.php, identifying redundant code and applying cleanup/refactoring. - The rest of the team supported these testing efforts by performing UI checks and validating form submissions. This session ensured the product was ready to be submitted and demonstrated to the client in week 13. |